## Slide 1
Budgetary Proposal
Digital Performance Platform — Implementation & Licensing
CONFIDENTIAL — PREPARED FOR THE PUBLIC AUTHORITY FOR YOUTH AND SPORTS, KUWAIT

## Slide 2
Project Scope
A phased digital transformation starting with Correspondence Management as the foundation
CORE
Correspondence Management System
The backbone of PAYS operations — handling all official correspondence, internal memos, approvals, and document workflows in both Arabic and English. Includes full document lifecycle management, routing, escalation, and archival capabilities.
OPTIONAL MODULES
Executive Dashboard
Cross-module KPIs, leadership reporting, trend analysis
Event Calendar Management
Event scheduling, resource allocation, participation tracking
Facility Management
Venue utilization, maintenance scheduling, capacity planning
Athlete Management
Registration, records, performance tracking, medical history
Federation Management
Governance metrics, compliance tracking, organizational health
ALL MODULES: Fully Bilingual (Arabic / English) · On-Premise Deployment · Role-Based Access · 1,000 Users

## Slide 3
Investment Breakdown (1000+ Users)
Implementation costs by module — core system plus optional extensions
Module | Type | Investment (KD)
Correspondence Management System | Core | 185,000
Includes: Workflow engine, document routing, Arabic/English templates, approval chains, archival, search, reporting |  | 
Executive Dashboard | Optional | 15,000
Event Calendar Management | Optional | 15,000
Facility Management | Optional | 15,000
Athlete Management | Optional | 15,000
Federation Management | Optional | 15,000
Budget Split
Correspondence Mgmt
66%
Optional Modules
34%
Annual Licensing
KD. 3/- per User /Month
Covers: Platform license for 1,000 users,
annual support & maintenance, updates,
security patches, SLA coverage

## Slide 4
Implementation Roadmap
8-month phased delivery — from environment setup to full go-live
M1
M2
M3
M4
M5
M6
M7
M8
Server Setup &
Environment Config
Requirements
Validation
Data Migration
Planning & Execution
Correspondence Management System
Core Development & Deployment
Optional Modules
Implementation
UAT & Train-the-Trainer
Program
Go-Live &
Hypercare Support
NOTE: Server environment & infrastructure to be provided by PAYS as per internal policies. SpectroNova handles configuration & deployment.

## Slide 5
What's Included
Every implementation engagement covers these critical deliverables
1
On-Premise Server Setup
Full platform deployment on PAYS-provided server infrastructure, configured per your security and network policies. Includes environment hardening, SSL, and backup configuration.
2
Data Migration
Extraction, cleansing, and migration of legacy correspondence and document data into the new system. Full validation and reconciliation before go-live.
3
Arabic / English Localization
Complete RTL Arabic interface alongside English. All forms, templates, workflows, and reports fully bilingual with seamless language switching.
4
Train-the-Trainer Program
Comprehensive training program for designated PAYS super-users who will become internal trainers. Includes training materials, video guides, and certification.
5
User Acceptance Testing
Structured UAT phase with test scripts, defect tracking, and sign-off process. PAYS stakeholders validate every workflow before production deployment.
6
Hypercare & Handover
30-day post-go-live dedicated support period with on-site presence, rapid issue resolution, and formal project handover documentation.

## Slide 6
Return on Investment
Measurable impact across efficiency, governance, and decision-making
70%
Faster Correspondence
Processing
From days to hours with
automated routing & approvals
50%
Reduction in
Paper Usage
Full digital workflows replace
manual document handling
3x
Faster
Reporting
Real-time dashboards vs.
manual monthly reports
100%
Audit Trail
Compliance
Complete traceability for
every document and action
Why SpectroNova
Fully Bilingual
Native Arabic & English from the ground up — RTL interfaces, bilingual templates, and localized workflows
Government Expertise
Proven track record with public sector digital transformation in the GCC region
On-Premise First
Designed for sovereign data requirements — your data stays within your infrastructure

## Slide 7
SPECTRONOVA™
Next Steps
01
Proposal Approval
Review and approve budgetary allocation for core CMS and selected optional modules
02
Contract & Kickoff
Finalize contract terms, assemble project team, and conduct kickoff workshop
03
Server Provisioning
PAYS provides server environment per internal policies; SpectroNova begins configuration
04
Implementation Begins
8-month phased delivery commences with monthly progress reporting to stakeholders
© 2026 SpectroNova™ — All Rights Reserved | This proposal is valid for 90 days from the date of issue